Cornel Stoica  
CST 238  
6/7/21

Final Status Report

Work on the final project (BGA Application 10.0 - a windows application) began around Week 5 where the empty project solution was first created and committed to the repository. In addition, the first status report was also completed the week after. The only code written were the 2 projects I’ve copied inside the solution from previous labs/in-class activities. Around Week 6 is when actual work began and I got started on the front-end GUI in XAML. Although I had a rough idea of how the GUI was gonna look, it wasn’t perfect and much adjustment needed to be done.

During Week 6, the second peer evaluations were due. At that point, a group member had dropped the course and it was only two of us left (Adam and I). This however did not impact the project overall, as I was still able to obtain constructive feedback and criticism on my GUI. In Weeks 7 through 9, I’ve added code for the back-end and continued changing/improving my front-end code. A lot of changes had been made by this point (removed basic/advanced modes, added a menu instead, added icons for each menu category, added three buttons for stop/pause/resume and created additional windows for Manual Adding Entry and program Options). Last but not least, the msi installer project was added to the main solution and the program was presented on Week 10.