Cornel Stoica  
CST 238  
5/5/21

Term Project Plan

Weekly Project Plan:

|  |  |
| --- | --- |
| Major task | Complete by date |
| Create and commit project solution | 5/6/21 |
| Submit Status Report #1 | 5/6/21 |
| Get started on GUI front-end in XAML | 5/9/21 |
| Work on and complete peer evaluation #2 | 5/15/21 |
| Continue working on GUI front-end in XAML | 5/22/21 |
| Work on back-end code and perform tests on application | 5/29/21 |
| Present project | 6/5/21 |